BorAnalytics

Boron Trade Intelligence & Prediction Platform

21-Day Development Plan

This document outlines the day-by-day development plan for BorAnalytics, a full-stack data intelligence platform built as an internship project at Eti Maden. Each day has a defined scope, a concrete task list, and a specific deliverable to commit to GitHub.

# Phase Overview

| Phase | Focus | Key Deliverables | Days |
| --- | --- | --- | --- |
| Week 1 | Data Engineering | ETL pipeline, PostgreSQL DB, Analytics layer | Days 1 – 7 |
| Week 2 | ML/DL & API | LSTM model, XGBoost, FastAPI endpoints | Days 8 – 14 |
| Week 3 | Frontend & Delivery | React dashboard, integration, GitHub release | Days 15 – 21 |

# Week 1 (Days 1–7): Foundation & Data Engineering

## Day 1: Project Setup & GitHub

Tasks

• Initialize GitHub repository with branch strategy (main, develop, feature/*)

• Set up project folder structure: /backend, /frontend, /data, /notebooks, /docs

• Create .gitignore, README.md skeleton, LICENSE

• Set up Python virtual environment, install base dependencies

• Create requirements.txt and package.json stubs

Deliverable: GitHub repo live, folder structure committed

## Day 2: Database Schema Design

Tasks

• Design PostgreSQL schema: countries, products, exports, production, predictions, model_runs

• Write all CREATE TABLE SQL with constraints, indexes, and foreign keys

• Set up PostgreSQL locally, run migrations

• Create SQLAlchemy ORM models matching schema

• Write and test DB connection utility

Deliverable: migrations/001_init.sql committed, ORM models passing

## Day 3: UN Comtrade ETL — Fetch

Tasks

• Register for UN Comtrade free API key

• Study HS commodity code 2528 (boron minerals) and related codes

• Write etl/comtrade_fetcher.py: paginated fetch for Turkey exports 2000–2023

• Store raw JSON responses in /data/raw/comtrade/

• Handle rate limits and API errors gracefully

Deliverable: Raw Comtrade data fetched and saved to /data/raw

## Day 4: ETL — Clean & Transform

Tasks

• Write etl/comtrade_transformer.py: parse raw JSON to normalized pandas DataFrames

• Clean nulls, standardize country codes (ISO3), normalize product names

• Write data quality checks (missing values, outliers, duplicates)

• Load cleaned data into PostgreSQL exports table

• Write Jupyter notebook: 01_data_exploration.ipynb for EDA

Deliverable: exports table populated, EDA notebook committed

## Day 5: World Bank & Production Data

Tasks

• Write etl/worldbank_fetcher.py: fetch boron price index and GDP data per country

• Parse Eti Maden annual report PDFs: extract production volumes per facility

• Load production data into production table

• Load World Bank indicators into supporting tables

• Verify all foreign key relationships and referential integrity

Deliverable: All source tables populated, data pipeline documented

## Day 6: Analytics Layer

Tasks

• Write analytics/aggregations.py: YoY growth, top export destinations, product mix

• Write analytics/market_share.py: Turkey vs. global competitor share over time

• Write analytics/anomaly_detection.py: Isolation Forest on export volume series

• Store computed analytics results back into DB (analytics_cache table)

• Write unit tests for all analytics functions

Deliverable: Analytics module complete with tests passing

## Day 7: Week 1 Review & Buffer

Tasks

• Review all DB tables: verify data completeness and accuracy

• Fix any ETL bugs found during EDA

• Write /docs/data_sources.md: document all sources, access methods, legal citations

• Create Jupyter notebook: 02_analytics_validation.ipynb

• Commit all work, merge feature branches to develop

Deliverable: Week 1 merged to develop, data_sources.md complete

# Week 2 (Days 8–14): ML/DL & Backend API

## Day 8: Feature Engineering

Tasks

• Write ml/feature_engineering.py: lag features, rolling averages, GDP ratios

• Create time-indexed dataset per product-country pair

• Normalize/scale features for neural network input

• Write train/validation/test split using walk-forward method (no data leakage)

• Save processed feature sets to /data/processed/

Deliverable: Feature datasets ready, feature_engineering.py committed

## Day 9: XGBoost Revenue Prediction Model

Tasks

• Write ml/xgboost_model.py: train XGBoost regressor for export revenue prediction

• Hyperparameter tuning with cross-validation

• Evaluate: MAE, RMSE, R2 on test set

• Log model performance metrics to model_runs table in DB

• Save trained model artifact to /models/xgboost_revenue.pkl

Deliverable: XGBoost model trained, metrics logged, artifact saved

## Day 10: LSTM Demand Forecasting Model

Tasks

• Write ml/lstm_model.py: 2-layer LSTM with PyTorch for time-series forecasting

• Train per product-country pair with walk-forward validation

• Evaluate: MAE, RMSE, visualize predicted vs. actual plots

• Save trained model weights to /models/lstm_demand.pt

• Write Jupyter notebook: 03_model_evaluation.ipynb with all plots

Deliverable: LSTM model trained and evaluated, notebook committed

## Day 11: Prediction Storage & Inference Pipeline

Tasks

• Write ml/inference.py: load saved models and run predictions for N-year horizon

• Store prediction outputs with confidence intervals into predictions DB table

• Write scheduled batch script: run_predictions.py (can be cron-triggered)

• Test full inference pipeline end-to-end

• Document model architecture and hyperparameters in /docs/model_notes.md

Deliverable: predictions table populated, inference pipeline working

## Day 12: FastAPI Backend — Core Endpoints

Tasks

• Set up FastAPI app with project structure: /routers, /schemas, /services, /db

• Implement: GET /api/exports, GET /api/production, GET /api/countries

• Add Pydantic schemas for all request/response models

• Connect all endpoints to PostgreSQL via SQLAlchemy

• Test all endpoints with curl and Swagger UI

Deliverable: Core CRUD endpoints live, Swagger docs accessible

## Day 13: FastAPI Backend — Analytics & Prediction Endpoints

Tasks

• Implement: GET /api/analytics/top-destinations

• Implement: GET /api/analytics/market-share

• Implement: GET /api/analytics/yoy-growth

• Implement: GET /api/predictions/demand?product=X&horizon=N

• Add query parameter validation, error handling, and HTTP status codes

Deliverable: All API endpoints complete and documented

## Day 14: Week 2 Review & API Testing

Tasks

• Write comprehensive API tests using pytest + httpx

• Test all edge cases: missing params, invalid inputs, empty results

• Write /docs/api_reference.md with all endpoint descriptions and examples

• Performance check: query response times, add DB indexes if slow

• Merge all feature branches to develop

Deliverable: API test suite passing, api_reference.md complete

# Week 3 (Days 15–21): Frontend, Integration & Delivery

## Day 15: React App Setup & Routing

Tasks

• Initialize React app with Vite, configure Tailwind CSS

• Set up React Router: /, /trends, /predictions, /market, /about

• Create shared layout: Navbar, Sidebar, Footer components

• Set up Axios API client with base URL config

• Create loading and error boundary components

Deliverable: React app running, routing working, shared layout committed

## Day 16: Overview & KPI Dashboard Page

Tasks

• Build KPI cards: Total Export Value, Top Market, YoY Growth, Active Products

• Integrate Recharts: bar chart for top 10 export destinations

• Integrate Recharts: line chart for total export value 2000–2023

• Connect all components to live FastAPI endpoints

• Handle loading states and empty data gracefully

Deliverable: Overview page fully functional with live data

## Day 17: Trade Map & Trends Pages

Tasks

• Build world choropleth map using react-simple-maps colored by export volume

• Add tooltip on hover: country name, volume, value, rank

• Build Trends page: multi-line chart per product type with year filter

• Add product type selector and year range slider

• Connect both pages to API endpoints

Deliverable: Trade Map and Trends pages complete with live data

## Day 18: Predictions & Market Intelligence Pages

Tasks

• Build Predictions page: forecast chart with confidence interval shading

• Add model accuracy metrics panel (MAE, RMSE from DB)

• Build Market Intelligence page: Turkey vs. competitor share over time

• Add anomaly highlight markers on export charts

• Implement horizon selector (1, 3, 5 year forecast toggle)

Deliverable: Predictions and Market pages complete

## Day 19: Full Integration & Bug Fixes

Tasks

• Run full end-to-end test: data pipeline → DB → API → frontend

• Fix any broken API calls or rendering issues

• Add CORS headers to FastAPI for local development

• Test on different screen sizes, fix layout issues

• Verify all charts render correctly with real data

Deliverable: All pages working end-to-end with real data

## Day 20: Documentation & README

Tasks

• Write comprehensive README.md: project overview, setup instructions, usage

• Document all environment variables in .env.example

• Write /docs/setup_guide.md: step-by-step local setup instructions

• Add docstrings to all Python functions and modules

• Create /docs/architecture.md with system diagram description

Deliverable: Full documentation suite committed

## Day 21: Final Review & GitHub Release

Tasks

• Final code review: remove debug logs, TODOs, unused imports

• Tag GitHub release v1.0.0 with release notes

• Create GitHub Issues for known future improvements

• Record short demo walkthrough notes for presentation

• Merge develop to main, project complete

Deliverable: v1.0.0 tagged on GitHub, project presentation-ready